# Problem Bank — AI agent handoff

Last updated: 2026-08-14

Repository: maths_generator/physics-problem-bank (GitHub: kingdavidek/physics-problem-bank)

Audience: The next AI agent (or human) continuing product work

Start here. Read the documents in the order below before changing behaviour that touches auth, grading, sessions, or the database.

# 1. Current product status

| Area | Status |
| --- | --- |
| Auto-correct (Phases A/B) | Complete (GCSE CS + Maths; Python via client Pyodide) |
| Phase G learning (G1–G7) | Shipped (weak topics → exam revision planner) |
| Solid-draft security bar | Done (2026-08-01). See docs/SOLID_DRAFT_SECURITY.md |
| Mobile polish (app-like PWA) | Done (M0–M4) — foundation, practice UX, app chrome, lessons/diagrams, PWA polish + device QA. M5–M7 HTTPS → TWA → Play Android when a production URL exists — see docs/MOBILE.md |
| Engagement roadmap (E1–E3) | Planned, not implemented — see §6 below |
| G8 teacher / class mode | Designed, not implemented. See docs/POTENTIAL_FUTURE_FUNCTIONALITY.md §2 |
| Engagement stretch (E4) | Long-term — see docs/POTENTIAL_FUTURE_FUNCTIONALITY.md §3.0 |
| Git tip (post-hardening) | Harden commit on main; history purged of data/quicktest.db |

Do not regress solid-draft security when shipping engagement or mobile work. Prefer extending existing models (QOTD, social feed, gamification, search) over rebuilding them.

# 2. Reading order (required)

| Order | Document | Why |
| --- | --- | --- |
| 1 | This file (docs/AI_HANDOFF.md) | Status, reading order, invariants, engagement E1–E3 |
| 2 | docs/ARCHITECTURE.md | Product + system architecture, features, layout |
| 2b | docs/COMPLEX_MECHANISMS.md | Deep dive: grading, generator queues, Phase G (Flask/JS/CSS roles) |
| 2c | docs/MOBILE.md | Mobile polish (M0–M4) + Play Android via TWA (M5–M7) |
| 3 | docs/SOLID_DRAFT_SECURITY.md | Critical/high fixes just shipped; do not regress |
| 4 | docs/POTENTIAL_FUTURE_FUNCTIONALITY.md | G8 design + engagement E4 + other future ideas |
| 5 | docs/API.md | REST /api/v1/* contracts when touching APIs |
| 6 | docs/DEPLOY.md | Env, HTTPS, backups, smoke, production checklist |
| *as needed* | docs/EMAIL_SETUP.md | Weekly digest only |
| *as needed* | .env.example | Local secrets and feature flags |

Word (.docx) copies exist for key docs. Markdown is the source of truth for agents.

# 3. Hard invariants (do not break)

Never grade algebraic / quadratic-roots answers with bare sympify() on untrusted strings. Use _safe_sympify / allowlisted parse_expr only (generators/shared/answer_checkers.py).

SymPy-backed `answer_type`s (algebraic, quadratic_roots) require a server session problem for POST /api/v1/problems/check — no client-chosen type/raw fallback.

MCQ correctness comes from session correct_answer, never a client correct boolean.

Saved problems persist only the session-generated problem — never client-supplied HTML/JSON problem bodies.

`SECRET_KEY` must be non-default outside testing; use PB_ALLOW_DEV_SECRET=1 only for local throwaway runs.

Never commit data/*.db, *.bak, or .env. Smoke tests use ephemeral DB (PB_TESTING=1 / PB_DB_PATH).

Do not set `PB_TESTING=1` in production (disables rate limits and CSRF exemptions used by smoke).

Prefer extending answer_checkers, Phase G models, and topic_registry — do not rebuild them.

Friend-only leaderboards for learner competition (no global public ranking of minors) — safeguarding default for E3.

# 4. How to run locally

# From repo root
copy .env.example .env   # set SECRET_KEY, or PB_ALLOW_DEV_SECRET=1 for local only
pip install -r requirements.txt
python app.py            # binds 127.0.0.1; FLASK_DEBUG=1 for debugger

# Full smoke suite (sets testing DB automatically via run_smoke_tests.py)
$env:PB_TESTING='1'
python scripts/run_smoke_tests.py

Security regression of interest: scripts/test_sympy_security_smoke.py.

Lesson assist (optional AI): set LESSON_ASSIST_* / provider keys in .env — see .env.example and E1.1 below.

WSGI / production entry: from app import app as application (see docs/DEPLOY.md). Prefer app.py over legacy flask_app.py.

# 5. Where code lives (cheat sheet)

| Concern | Primary location |
| --- | --- |
| Routes, schema, API, web | app.py |
| Topic → generator map | topic_registry.py |
| Lesson metadata | topics_data.py |
| Grading | generators/shared/answer_checkers.py, sql_checker.py |
| Lesson AI assist | generators/shared/lesson_assist.py, static/js/lesson-assist.js |
| Generators | generators/gcse/, alevel/, myp/ |
| Phase G / social / streaks / QOTD | models/*.py (qotd.py, social.py, gamification.py, weak_topics.py, …) |
| Site search | app.py (_unified_search, /api/v1/search), static/js/site-search.js |
| Front-end | templates/, static/js/site.js (+ feature JS) |
| Smoke / backup | scripts/test_*_smoke.py, scripts/backup_sqlite.py |

# 6. Engagement roadmap (Phases E1–E3) — planned

Near-term product work to improve retention and discovery. Not implemented yet. Stretch / content-depth items are Phase E4 in docs/POTENTIAL_FUTURE_FUNCTIONALITY.md §3.0.

Suggested calendar (flexible): E1 ≈ weeks 1–2, E2 ≈ weeks 3–4, E3 ≈ weeks 5–6.

flowchart LR
  E1[E1_Foundation]
  E2[E2_Discovery_Identity]
  E3[E3_Sticky_Gamification]
  E4[E4_Content_Depth_future_doc]
  E1 --> E2 --> E3
  E3 -.-> E4

## E1 — Foundation and low-hanging fruit (weeks 1–2)

Unblocks validation and gives an immediate daily-return hook.

### E1.1 Check AI works (lesson-assist)

| Why | Lesson assist is env-gated; easy to think it works when keys are missing or mock-only. |
| --- | --- |
| Action | Validate .env loads provider keys (LESSON_ASSIST_API_KEY / DeepSeek / OpenAI per .env.example). Hit the lesson-assist API path used by the UI and confirm HTTP 200 with a real or mock explanation. |
| Tests | Add a smoke under scripts/ (e.g. test_lesson_assist_smoke.py) and register it in scripts/run_smoke_tests.py. Prefer LESSON_ASSIST_MOCK=1 in CI so no paid API is required; optional live-key path documented for local. |
| Touch | generators/shared/lesson_assist.py, app.py assist routes, .env.example, smoke runner |

### E1.2 Mascot daily challenges (Chess.com-style)

| Why | QOTD (models/qotd.py) and activity feed (models/social.py) already exist; a bot challenge makes the feed feel alive and gives a daily reason to return. |
| --- | --- |
| Action | Create a static system user (e.g. handle @problem_bot). On login (or once per UTC day when the feed loads), ensure the day’s QOTD is surfaced in the user’s feed (or as a dedicated feed card) with a friendly prompt such as “The Problem Bank bot challenges you!”. Idempotent: one bot challenge per user per day. |
| Reuse | models/qotd.py, feed APIs / list_followed_feed, notifications if useful |
| Safeguarding | Bot account must be clearly non-human; no DMs; no collecting extra PII |
| Touch | app.py (login or feed seed), models/social.py / activity events, maybe a small template/JS feed card |

E1 exit: Assist smoke green in CI (mock); logged-in user sees a daily mascot/QOTD challenge in the feed.

## E2 — Content discovery and identity (weeks 3–4)

### E2.1 Improve search to include lesson keywords (FTS5)

| Why | Navbar search and /api/v1/search already find topics/users; lesson body keywords in topics_data.py are underused for discovery. |
| --- | --- |
| Action | Index lesson titles, summaries, formulae/tips keywords via SQLite FTS5 (rebuild/sync on deploy or lazy rebuild). Extend _search_topics / _unified_search to query FTS and rank useful hits. Keep existing navbar search UI (static/js/site-search.js); deepen results, don’t reinvent the bar. |
| Touch | app.py search helpers, schema init for FTS virtual table, topics_data.py extraction helpers, scripts/test_user_search_smoke.py (extend) |

### E2.2 Avatar customisation

| Why | Ownership and recognition in feed/leaderboards without a heavy frontend stack. |
| --- | --- |
| Action | Add an avatar_json (or similar) column on users / profile. Lightweight CSS sprite or emoji + colour combos (hair / skin / accessory style fields). Settings UI to edit; show avatar on profile, feed, and friend leaderboards. |
| Constraints | No image-upload CDN in v1; keep payload small; Jinja-safe rendering |
| Touch | app.py schema + settings routes, templates/profile_settings.html, base.html/CSS, serializers for feed/profile |

E2 exit: Search returns lesson-keyword hits; users can set and see a simple avatar.

## E3 — Sticky gamification (weeks 5–6)

### E3.1 Alien buddy (Duolingo-style)

| Why | Persistent encouragement without rewriting G1–G7; uses weak topics / streaks you already compute. |
| --- | --- |
| Action | Small persistent character (corner widget) with a short message set: celebrate quiz completion, warn about streak risk, suggest a weak topic from G1 (analyze_weak_topics / /api/v1/me/weak-topics). Client-side UI + thin API or embed data in profile/session bootstrap. Respect reduce-motion / dismiss. |
| Touch | New small JS + CSS in base.html/static/js/, profile or layout bootstrap data from app.py |
| Do not | Block critical paths if buddy fails to load |

### E3.2 Friend-only weekly quiz-accuracy leaderboard

| Why | Social competition without global toxicity; minors + safeguarding. |
| --- | --- |
| Action | Leaderboard strictly over follows/friends (reuse social graph). Metric: weekly quiz accuracy (define clearly: lesson quiz and/or generator MCQ % over last 7 UTC days). Note: friend_effort_leaderboard already ranks activity effort — this is a separate accuracy board (or a clear tab), not a replacement. No global public ranking. |
| Touch | models/gamification.py (or adjacent), profile / /leaderboard/friends, API serializers |
| Safeguarding | Opt-out or visibility settings respected; friend/follower scope only |

E3 exit: Buddy appears with at least three message types; friends can see weekly accuracy ranking among their graph.

## E4 — Content depth (stretch)

Documented in `docs/POTENTIAL_FUTURE_FUNCTIONALITY.md` §3.0 (real-world question styles, sub-mascot farm, Desmos-like graphs). Do not start E4 until E1–E3 engagement metrics justify it.

# 7. Suggested next work (priority menu)

Pick based on product priority; items are independent enough to sequence differently if needed:

Mobile M5+ only with a real production HTTPS URL — see docs/MOBILE.md (M0–M4 done). Optional: confirm device QA on a physical phone before Play screenshots.

Engagement E1 (§6) — assist smoke + mascot QOTD feed (fast wins).

Engagement E2 → E3 — FTS search, avatars, alien buddy, friend accuracy leaderboard.

G8 — Teacher / class mode per docs/POTENTIAL_FUTURE_FUNCTIONALITY.md §2.

E4 / other stretch only after metrics or explicit product call — future-functionality doc.

# 8. After you change things

Run python scripts/run_smoke_tests.py (PB_TESTING=1).

If you touch cached JS/templates, bump site.js?v= (and related) query params and CACHE_VERSION in static/js/sw.js.

Do not re-introduce tracked SQLite or bak files.

Update docs/ARCHITECTURE.md / this handoff when behaviour or status changes materially; move shipped E-items into Architecture and mark Done here.