# Problem Bank — Engagement Phase E5 (retention polish)

Last updated: 2026-08-17

Status: E5.2 shipped; remaining items planned

Audience: The next AI agent implementing this

Predecessor: E1–E3 shipped 2026-08-15 (see docs/AI_HANDOFF.md §6)

E5 is deliberately small. Every item extends something that already exists — the buddy widget, the milestone catalog, qotd_attempts, user_streaks, the avatar picker. No new subsystems, no economy, no farm.

# 0. Items and suggested order

| # | Item | Size | Schema change | Depends on | Status |
| --- | --- | --- | --- | --- | --- |
| E5.1 | Buddy v0.5 — more message types and faces | S | none | — | Planned |
| E5.2 | Richer badges — 4 new milestones | S | none | — | Shipped 2026-08-16 |
| E5.3 | QOTD week challenge — 7-day friend board | M | none | — | Planned |
| E5.4 | Streak freeze — one skip per week | M | user_streaks + 1 table | — | Planned |
| E5.5 | Avatar extras unlocked by badges | S | none | E5.2 | Planned |
| E5.6 | Revision planner subject dropdown (polish) | XS | none | — | Planned |
| E5.7 | Web push | L | new table | production HTTPS (M5) | Planned (blocked) |

Recommended sequence: E5.2 (done) → E5.5 → E5.3 → E5.1 → E5.4 → E5.6, then E5.7 only once a real HTTPS origin exists. Badges first because the buddy and the avatar unlocks both want to talk about them.

Safeguarding invariants (unchanged from E3): friends/follows scope only, no global public ranking, every social surface respects the profile opt-out settings.

# E5.1 — Buddy v0.5

## Why

models/buddy.py picks one of four messages (celebrate, streak_risk, weak_topic, nudge) and the widget always shows the same 👾. Three more message types and a matching face make the corner widget feel responsive to what the user just did.

## What exists

build_buddy_prompt(conn, user_id, *, now, topic_label_fn) in models/buddy.py — returns one dict, never raises, first match wins.

_serialize_buddy_prompt() + GET /api/v1/me/buddy in app.py (~line 4931) — maps action_kind (topic / topics / qotd) to a URL.

static/js/buddy.js — fetches once per page, writes text into [data-buddy-message]. Off-page Not now uses pb-buddy-dismissed-{utcDay}. On-page coach ignores that key and uses pb-buddy-stay-weak_topic-{topic}-{utcDay} for Keep learning. Page context comes from data-buddy-* on the widget (set in inject_nav), not only from the URL.

Widget markup with the hard-coded face in templates/base.html (~line 3840).

On-page weak-topic coach (2026-08-17): if GET /api/v1/me/buddy is called with the current level/subject/topic and that topic is the weak one, the widget offers Practise MCQ, Take a quiz, and Keep learning {topic} instead of repeating “go to this lesson”. After a generator MCQ on that topic today, Take a quiz is first.

## Changes

New message types (added to BUDDY_TYPES, evaluated in this priority order, before the existing nudge fallback):

| Type | Trigger | Message shape | Action |
| --- | --- | --- | --- |
| milestone | A milestone earned in the last 24 h that the buddy has not shown yet | "New badge: Week warrior 🏅" | Profile milestones section |
| qotd_nudge | No qotd_attempts row for today (after any other activity today) | "Today's question is still open." | /qotd |
| friend_challenge | User follows ≥ 1 person and has sent no challenge in 7 days | "Challenge @handle to today's topic?" | Challenge flow / friend profile |

Priority: milestone > celebrate > qotd_nudge > streak_risk > weak_topic > friend_challenge > nudge.

Faces — return a face per type so the widget can change expression:

BUDDY_FACES = {
    BUDDY_MILESTONE: '🎉',
    BUDDY_CELEBRATE: '😄',
    BUDDY_QOTD_NUDGE: '❓',
    BUDDY_STREAK_RISK: '🔥',
    BUDDY_WEAK_TOPIC: '🤔',
    BUDDY_FRIEND_CHALLENGE: '🤝',
    BUDDY_NUDGE: '👾',
}

Add 'face' to the dict returned by build_buddy_prompt and to _serialize_buddy_prompt. In base.html, give the face span data-buddy-face; in buddy.js, set its textContent from the payload (default 👾 if absent). Keep the emoji as text — no new assets.

Milestone de-duplication: the buddy must not repeat the same badge every page load. Store the shown key in localStorage (pb-buddy-milestone-<key>) client-side and, server-side, only consider milestones with earned_at within 24 h. Do not add a table for this.

Action kinds: _serialize_buddy_prompt gains milestone → url_for('profile') + '#milestones' and challenge → the friend's public profile.

## Constraints

Still non-blocking: any failure leaves the page fully usable (the widget stays hidden).

Respect prefers-reduced-motion (already handled in the CSS).

No message may name another user unless the viewer follows them.

## Tests

Extend scripts/test_buddy_smoke.py: one test per new type driving the DB into the trigger state and asserting type, face, and action_url; one test that the priority order holds when two triggers are true at once.

# E5.2 — Richer badges — **shipped 2026-08-16**

## Why

MILESTONE_CATALOG in models/gamification.py had six entries and none of them rewarded the daily habit the QOTD was built for. It now has ten, including the four keys below.

## What exists

Catalog + evaluate_milestones(conn, user_id) + list_user_milestones() in models/gamification.py.

user_milestones (user_id, milestone_key, earned_at) — key-based, so new badges need no migration.

Single evaluation choke point: _record_study_activity() in app.py (~line 2846) calls record_study_day then evaluate_milestones.

Profile already renders earned milestones.

## New keys

| Key | Title | Condition |
| --- | --- | --- |
| qotd_first | Daily starter | ≥ 1 row in qotd_attempts |
| qotd_7 | Seven days of questions | ≥ 7 distinct day_key rows in qotd_attempts (lifetime, not consecutive — cheaper and less punishing) |
| questions_50 | Practice veteran | ≥ 50 ACTIVITY_QUESTION_GENERATED events (mirrors the existing 25 badge) |
| accuracy_top_friend | Top of the class | Rank 1 on friend_accuracy_leaderboard with ≥ 2 ranked participants and ≥ 10 answered questions in the window |

## Implementation notes

Add constants + catalog entries, then four blocks in evaluate_milestones, following the existing if <count> >= n and _award_milestone(...) pattern.

Cost: evaluate_milestones runs on every study activity. The first three conditions are single indexed COUNT(*) queries — fine. accuracy_top_friend runs the full leaderboard, so guard it: skip when the badge is already held, and only compute it when the user has ≥ 10 answered questions this week.

Optional but nice: add an emoji field to each catalog entry (🏅 style) and render it on the profile; the buddy milestone message in E5.1 can reuse it.

The buddy in E5.1 announces new badges — there is no separate toast component to build.

## Tests

scripts/test_milestones_smoke.py (registered via scripts/run_smoke_tests.py): seed the DB to each threshold, call evaluate_milestones, assert the key is awarded exactly once and appears in list_user_milestones. Negative: a single-participant accuracy board awards nothing. Rank 2 among friends is not awarded. Profile and GET /api/v1/me/gamification include catalog emoji.

Shipped 2026-08-16.

# E5.3 — QOTD week challenge

## Why

qotd_attempts already stores one row per user per UTC day, and friend_qotd_leaderboard already ranks today. A 7-day rollup turns a one-shot into a week-long reason to come back — with no new writes.

## Model

New function in models/qotd.py:

def friend_qotd_week_leaderboard(conn, viewer_id, *, days=7, end_day=None):
    """Viewer + follows ranked by correct QOTD answers over the last `days` UTC days."""

Participants: same set as friend_qotd_leaderboard (viewer + everyone they follow).

Window: the 7 day_key strings ending today (inclusive), computed in Python so the SQL is a simple IN filter.

Row shape: {rank, user_id, handle, correct_days, answered_days, days_in_window, is_viewer}.

Sort: correct_days DESC, then answered_days DESC, then earliest answered_at, then handle.

Respect show_accuracy_leaderboard from user_profile_settings — reuse the same opt-out as the E3 accuracy board rather than adding another setting.

## Surfaces

templates/qotd.html: a Today / This week tab pair, same pattern as templates/leaderboard_friends.html (?board= query arg).

GET /api/v1/qotd/week/leaderboard returning {ok, day_keys, leaderboard} — document it in docs/API.md.

Add qotd_week_leaderboard to GET /api/v1/me/gamification alongside the existing boards.

## Rules

Streak semantics stay as they are: a QOTD answer counts for the study streak only, never topic history or generator_mcq_attempts rows.

No global ranking. A user with no follows sees only themselves.

## Tests

New scripts/test_qotd_week_smoke.py: two users following each other, seeded attempts across 8 day keys, assert the 8th-day-ago row is excluded, ranking order is correct, opted-out users are hidden from others' boards but still see themselves, and the API shape matches the doc.

# E5.4 — Streak freeze

## Why

One missed day currently zeroes a 20-day streak (get_study_streak resets when the gap exceeds one day). A single weekly forgiveness keeps the habit without making streaks meaningless.

## Rules (keep these exact)

Every user has at most 1 freeze available, regranted at the start of each ISO week (Monday, UTC).

A freeze is consumed automatically when the user studies after exactly one missed day — no button to forget to press.

A freeze covers one missed day. Two consecutive missed days still reset the streak.

Freezes never accumulate: unused, they expire at the week boundary.

A frozen day is not a study day: it does not count toward weekly recap activity or effort scores.

## Schema (in `init_db`, using the existing `PRAGMA table_info` + `ALTER TABLE` pattern)

-- new columns on user_streaks
freeze_available    INTEGER NOT NULL DEFAULT 1
freeze_week_key     TEXT              -- ISO year-week the current grant belongs to

-- new table
CREATE TABLE IF NOT EXISTS user_streak_freezes (
    user_id   INTEGER NOT NULL,
    freeze_date TEXT NOT NULL,        -- the missed day that was covered
    used_at   TEXT NOT NULL,
    PRIMARY KEY (user_id, freeze_date),
    FOREIGN KEY (user_id) REFERENCES users(id) ON DELETE CASCADE
)

## Logic (`models/gamification.py`)

_grant_weekly_freeze(conn, user_id, today) — called from ensure_user_streak; if freeze_week_key differs from today.isocalendar() year-week, set freeze_available = 1 and update the key.

record_study_day: where the gap is computed, insert a branch — if (today - previous).days == 2 and a freeze is available, write the covered day to user_streak_freezes, decrement freeze_available, and treat the streak as continued (current += 1) instead of resetting.

get_study_streak: the display-side reset must agree. Today it zeroes when gap > 1; it must zero when gap > 1 and the intervening day is not covered by a freeze (and no freeze is available to cover it). Return freeze_available and freeze_used_dates (last 7 days) in the payload so the UI can show them.

Both functions are the only places that reason about streak continuity — do not scatter this logic.

## Surfaces

Profile streak card: a small "❄️ 1 skip available this week" line, and "❄️ used" on the covered day if a calendar is shown.

Buddy: when streak_risk fires and a freeze is available, soften the copy ("You have one skip left this week — but a question now keeps the run honest").

GET /api/v1/me/gamification study_streak object gains freeze_available.

## Tests

New scripts/test_streak_freeze_smoke.py driving record_study_day with explicit on_date values: one-day gap with a freeze continues the streak and consumes it; a second gap in the same week resets; a gap in the following week is covered again after the regrant; get_study_streak agrees with record_study_day in every case; the covered day is absent from user_study_days.

# E5.5 — Avatar extras unlocked by badges

## Why

AVATAR_EXTRAS = ('', '🎓', '🎧', '⭐') in models/avatar.py are free to anyone. Gating them on milestones gives badges a visible payoff without inventing a shop or a currency.

## Mapping

| Extra | Requires |
| --- | --- |
| 🎓 | topics_10 |
| 🎧 | questions_25 |
| ⭐ | streak_7 |

## Implementation

AVATAR_EXTRA_REQUIREMENTS dict in models/avatar.py and unlocked_extras(conn, user_id) returning the allowed tuple (always includes '').

Server-side enforcement in the settings save route: reject a locked extra and keep the previous value. parse_avatar() has no DB access, so it must stay unaware of unlocks — do the check in the route, not the parser.

Grandfathering: if a user already wears a locked extra, keep it. Only new selections are gated.

templates/profile_settings.html: render locked options disabled with a "Earn *Broad explorer* to unlock" caption; keep the picker keyboard-accessible.

BOT_AVATAR (which wears ⭐) is set directly in models/avatar.py, not through the route — unaffected.

## Tests

Extend scripts/test_avatar_smoke.py: a fresh user cannot save ⭐; after streak_7 is awarded they can; an existing wearer keeps theirs; the settings page marks locked options disabled.

# E5.6 — Revision planner subject dropdown (polish)

What §3.7 of the future doc actually means: on /profile, the exam revision plan form renders its Subject <select> from _revision_plan_subjects_for_level() for one level — the saved plan's level, or gcse when there is no plan. Change the Level dropdown in the browser and the Subject list does not follow, so you can submit an invalid pair (e.g. A-Level + Computer Science) and the plan silently saves nothing useful.

Fix: render every level/subject pair with a data-level attribute and filter client-side, exactly like the generator form already does:

app.py: pass all pairs (there is already a helper building {'level', 'subject'} options nearby) instead of one level's subjects.

templates/profile.html: add data-level="{{ pair.level }}" to each option.

static/js/site.js: a small initRevisionPlanForm() reusing setOptionVisibility / ensureValidSelection, bound to the level select's change.

Server-side validation in profile_revision_plan_save stays as the source of truth — this is UX only.

Test: extend the existing planner smoke to assert that a mismatched level/subject POST is rejected (or coerced) rather than saved.

# E5.7 — Web push (gated, do not start yet)

What §3.3 means and why it is parked: in-app notifications exist (models/notifications.py, the bell in the navbar); *push* means the browser or Android shell waking the user when the app is closed. The Push API requires a secure origin with a stable HTTPS certificate — the site currently runs on 127.0.0.1 for development, and docs/MOBILE.md M5 (production HTTPS) has not happened. Building push before M5 means writing code that cannot be tested end to end.

When M5 lands, the shape is:

VAPID keypair in env (PB_VAPID_PUBLIC_KEY / PB_VAPID_PRIVATE_KEY, documented in .env.example); pywebpush in requirements.txt.

push_subscriptions (id, user_id, endpoint UNIQUE, p256dh, auth, user_agent, created_at, last_success_at, failure_count).

POST /api/v1/me/push/subscribe and DELETE /api/v1/me/push/subscription — CSRF-protected, login required.

push and notificationclick handlers in static/js/sw.js (bump CACHE_VERSION).

Reuse the existing notification types as the payload source; never put question content or another user's real name in a push body.

Per-user opt-in in profile settings (default off), plus quiet hours (no sends 21:00–07:00 local) — this is a minors-facing product.

Prune subscriptions after repeated 410 Gone responses.

Do not start E5.7 until `docs/MOBILE.md` M5 is done. Until then, the honest answer to "can we notify users?" is the weekly email digest and the in-app bell.

# Definition of done (per item)

[x] E5.2 richer badges (four new keys, catalog emoji, scripts/test_milestones_smoke.py)

[ ] Remaining items: behaviour matches the rules above, including the edge cases named in the tests section

[ ] Smoke test added and registered in scripts/run_smoke_tests.py

[ ] Full suite green with PB_TESTING=1

[ ] CACHE_VERSION in static/js/sw.js bumped if JS/CSS/templates changed (and scripts/test_pwa_smoke.py updated)

[ ] docs/API.md updated for any new or changed endpoint

[ ] docs/ARCHITECTURE.md feature table updated; item marked shipped in docs/AI_HANDOFF.md

[ ] Friends-only scope and opt-out settings verified on every social surface