# Problem Bank — Potential Future Functionality

Last updated: 2026-08-07

Repository: maths_generator/physics-problem-bank

Audience: Product owners, developers, AI agents

This document captures ideas and designs that are not yet implemented. It is separate from docs/ARCHITECTURE.md, which describes the live system. Items here may be promoted to implementation plans when prioritised. Agents: see docs/AI_HANDOFF.md first (includes engagement phases E1–E3).

# 1. How to read this document

| Status | Meaning |
| --- | --- |
| Planned (designed) | Requirements and options explored; ready to implement |
| Idea | Directionally useful; needs more design |
| Deferred | Explicitly out of scope for near-term work |

Current product baseline: Phase G G1–G7 shipped. Auto-correct complete. Solid-draft security done. Engagement E1–E2 shipped; E3 planned in docs/AI_HANDOFF.md §6. Engagement E4 (content depth) is below §3.0. Mobile polish M0–M4 done (docs/MOBILE.md). No teacher/class mode exists today (G8 designed in §2).

# 2. G8 — Teacher / class mode (planned, designed)

## 2.1 Summary

Give teachers an optional teacher capability with class rosters and read-focused progress dashboards over students who explicitly join their class. Reuse existing learning data (quizzes, weak topics, revision queue, skill gaps). This is not a full LMS.

Handoff plan reference: Phase G step G8 — “Teacher / class mode — B2B last.” Depends on lesson/quiz APIs (already shipped in G2).

## 2.2 Goals

| Goal | Detail |
| --- | --- |
| Optional teacher mode | Not every account is a teacher; enable when needed |
| Classes / rosters | Named groups with a join mechanism |
| Progress visibility | Teachers see aggregated and per-student activity for roster members only |
| Reuse existing analytics | Weak topics, quiz history, lesson progress, revision queue — no duplicate tracking |
| Safeguarding-first | Student opt-in; no silent enrollment; minimal sensitive data in v1 |

## 2.3 Non-goals (version 1)

School SSO / MIS / Google Classroom sync

Assigning homework or marking teacher-uploaded scripts

Live lesson control or seating plans

Parent accounts

Replacing friends / follows / study buddies (peer social stays separate)

Free-text reflection notes visible to teachers (high risk for minors)

## 2.4 Actors

| Actor | Capability |
| --- | --- |
| Student | Same app as today; optionally joins one or more classes |
| Teacher | Optional teacher mode; create classes; view roster progress |
| Class | Named group with optional level/subject metadata and join code |

One account may be both teacher and student (e.g. tutor who also practises).

## 2.5 Design decisions and options

### A. How “teacher” exists

| Option | Pros | Cons | Recommendation |
| --- | --- | --- | --- |
| Soft flag — is_teacher / “Enable teacher mode” | Fast; one login | Easy to abuse | Start here (v1) |
| Role + verification — email domain or manual approve | Better trust | Approval flow needed | Phase 2 |
| Org/school entity — school → teachers → classes | Real B2B | Heavy | Later |

Design schema with nullable org_id so B/C can layer on without rewrite.

### B. How students join a class

| Option | Pros | Cons | Recommendation |
| --- | --- | --- | --- |
| Class join code (6–8 chars, rotatable) | Simple classroom UX | Codes can leak | v1 primary |
| Invite link (token URL) | Nice share UX | Same leak risk | Optional alongside code |
| Teacher invites by handle + student accepts | Explicit consent | Needs handle knowledge | v1 secondary |
| Email invite | Familiar for schools | Email infra + minors | Later |
| Teacher adds silently | Zero friction | Bad for privacy | Never |

Default package: Join code for bulk in-class join; optional invite-by-handle with accept. Codes expire or rotate.

### C. What teachers can see (data tiers)

| Tier | Data | v1? |
| --- | --- | --- |
| T0 — Class aggregates | Class avg quiz %, top weak topics, activity counts | Yes |
| T1 — Named progress | Per student: weak topics, recent quiz scores, lesson progress, due-today count | Yes |
| T2 — Diagnostic | Skill-gap labels (reflection chip rollups, not free text) | Optional toggle |
| T3 — Full reflections | Free-text “what tripped me up” notes | No |

Also exclude: passwords, classmates’ emails, private follows/feed, study-buddy content.

### D. What teachers can do (beyond view)

| Option | Scope | v1? |
| --- | --- | --- |
| Monitor only | Dashboard + optional CSV export | Yes (MVP) |
| Suggest | “Try this topic” link (like existing suggestions) | Phase 2 |
| Assign | “Complete quiz X by Friday” + tracking | Later |
| Create class content | Custom questions / lessons | Out of scope |

### E. Privacy and consent

Must-haves:

Student opts in by joining or accepting invite.

Student can leave anytime; teacher can remove.

Clear copy before join: “Your teacher can see X.”

Teacher sees only roster members, never whole user directory.

Assume many GCSE users are minors — default to less data.

Optional audit log for teacher views of individual student detail (G8b).

Recommended consent model: Join implies T1 visibility. T2 (skill-gap chips) behind explicit student checkbox on join or in settings.

## 2.6 Proposed data model (MVP)

teacher_profiles
  user_id PK, enabled_at, display_name_optional

classes
  id, teacher_id, name, level?, subject?,
  join_code, join_code_rotated_at, created_at, archived_at?

class_memberships
  class_id, student_id, status (active|left|removed),
  joined_at, left_at,
  share_skill_gaps INTEGER DEFAULT 0
  UNIQUE(class_id, student_id)

class_invites (optional v1)
  id, class_id, from_teacher_id, to_user_id,
  status (pending|accepted|declined), created_at

Progress metrics read from existing tables: quiz_attempts, weak-topic analysis, lesson_progress, revision queue, skill gaps (only if share_skill_gaps).

## 2.7 Proposed UX

Teacher journey

Profile → “Teacher mode” → Enable

Create class (name, optional level/subject) → receive join code

Class page: roster, last active, quiz count (7d), top weak topics (aggregate)

Student detail: weak topics, recent quizzes, due-today count, skill patterns if shared

Student journey

“Join a class” → enter code or accept invite

Confirm visibility disclosure → Join

Profile lists enrolled classes; Leave class anytime

## 2.8 Proposed API sketch

| Method | Path |
| --- | --- |
| POST | /api/v1/me/teacher/enable |
| POST / GET | /api/v1/teacher/classes |
| POST | /api/v1/teacher/classes/<id>/rotate-code |
| GET | /api/v1/teacher/classes/<id>/roster |
| GET | /api/v1/teacher/classes/<id>/students/<id>/progress |
| POST | /api/v1/me/classes/join { "code": "..." } |
| POST | /api/v1/me/classes/<id>/leave |
| GET | /api/v1/me/classes |

Web UI first; APIs in same pass so mobile can follow.

Authz helper: teacher_can_view(conn, teacher_id, student_id) → class_id | None — checked on every progress endpoint.

## 2.9 Implementation approach

| Approach | Verdict |
| --- | --- |
| Thin teacher layer — new models/classes.py; progress endpoints call G1–G7 helpers with membership authz | Preferred |
| Extend study_pairs for teacher–student | Rejected — wrong trust model |
| Org-first B2B with billing | Deferred |

## 2.10 Phased delivery

### G8a — MVP (ship first)

Opt-in teacher mode

Create class + join code

Join / leave / remove

Class roster + aggregate stats (T0)

Per-student T1 progress (weak topics, recent quizzes, lesson summary)

Smoke tests + docs/API.md updates

### G8b — Hardening

Invite-by-handle

Rotate / expire join codes

Skill-gap sharing toggle (T2)

CSV export for class

Teacher view audit log

### G8c — B2B polish (later)

Teacher verification / school org entity

“Suggest topic to class” or lightweight assignments

Multi-teacher co-teaching

GDPR export/delete for class-related data

## 2.11 Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Join codes shared outside class | Rotate code; visible member list; teacher remove |
| Over-sharing reflections | No free-text to teachers in v1 |
| Teacher views non-students | Strict membership check on every API |
| Scope creep into LMS | Monitor-only MVP; assignments explicitly later |
| Large class performance | Cap page size; aggregate queries; index memberships |

## 2.12 Recommended default package

If implementing G8 without further product decisions:

Soft teacher opt-in

Join codes + leave/remove

T1 per-student + T0 class aggregates; no reflection text

Monitor only (no assignments)

Thin module on existing G1–G7 analytics

Ship G8a, then iterate from real usage

## 2.13 Open product questions

Prioritise solo tutors (≤40 students) or multi-teacher orgs soon?

Allow students in many classes simultaneously? (Recommend: yes)

Include skill-gap chips in MVP or only after student toggle?

Any hard “teacher must never see X” beyond free-text reflections?

# 3. Other potential future ideas

These are not designed to the same depth as G8. Listed for prioritisation discussion.

Near-term engagement (E1–E3) is tracked for implementation in docs/AI_HANDOFF.md §6 — not duplicated here.

## 3.0 Engagement Phase E4 — Content depth (long-term / stretch)

Only after E1–E3 land and engagement metrics (DAU, session length, QOTD/feed participation) justify more content investment. Do not start by default in the same sprint as E1–E3.

### 3.0.1 New real-world GCSE question styles

| Idea | Refactor 3–5 high-traffic GCSE topics (e.g. percentages, ratios, compound measures / speed) so practice items use everyday scenarios (cooking, sports, shopping) while keeping the same graders and session trust model. |
| --- | --- |
| Action | Pilot on a small set; measure engagement (attempts, accuracy, time-on-task) vs control variants before rolling out across 30+ topics. Prefer new/adjusted variants inside existing generators, not a second problem engine. |
| Depends on | Stable generators + auto-correct; ideally basic analytics or attempt counts already available |
| Status | Stretch — after E1–E3 |

### 3.0.2 Sub-mascot story / farm perks

| Idea | Deeper mascot meta-game (story arcs, collectibles, “farm” perks) beyond E1’s bot QOTD card and E3’s alien buddy. |
| --- | --- |
| Action | Only if DAU / session length clearly lift after E1–E3. Needs dedicated schema, economy design, and ongoing content — treat as its own project, not a quick add-on. |
| Depends on | E1.2 mascot bot + E3.1 buddy patterns; product metrics |
| Status | Deferred stretch |

### 3.0.3 Desmos-like graphing / transform SVGs

| Idea | Interactive graphing / transformation playground (Desmos-class UX). |
| --- | --- |
| Action | Defer indefinitely as a custom Canvas/SVG engine (likely 2000+ lines, high maintenance). If users explicitly request graphs, prefer embedding a maintained library (e.g. Chart.js / Plotly) for basic visualisations first — still only on demand. |
| Status | Deferred — do not schedule unless there is a clear user request and capacity |

## 3.1 Mobile polish (app-like PWA) + Play Android — planned

Plan: Polish the existing site (phases M0–M4), then optionally ship Android via TWA (M5 HTTPS → M6 wrapper → M7 Play listing). One web codebase — not a separate native UI.

Doc: docs/MOBILE.md (canonical step-by-step for agents).

Status: Done (M0–M4) — see docs/MOBILE.md. M5–M7 gated on production HTTPS.

## 3.2 Native mobile app (beyond TWA)

Idea: Full native or Capacitor app with offline cache / richer push — only if TWA + PWA prove insufficient. Prefer finishing docs/MOBILE.md through M7 first.

Depends on: Stable API (largely done), push notifications (not built).

Status: Idea — after M5–M7 if still needed

## 3.3 Push notifications

Idea: Mobile/web push for challenges, study-pair invites, revision due reminders.

Status: Idea — in-app notifications exist; push does not

## 3.4 Assignments / teacher-suggested topics (post-G8)

Idea: Teacher sends “practise topic X” to class; track completion.

Status: Deferred — after G8a monitor-only MVP

## 3.5 School / org billing (B2B)

Idea: School accounts, seat licensing, admin dashboard.

Status: Deferred — G8c territory

## 3.6 Expanded curriculum coverage

Idea: More GCSE/A-Level/MYP topics; additional subjects.

Status: Ongoing content work, not a single feature flag

## 3.7 Improved profile subject dropdown for revision planner

Idea: Client-side subject list updates when level changes (currently server-rendered for saved plan level only).

Status: Idea — small UX polish

## 3.8 Logged-out MCQ cohort recording

Idea: Record anonymous cohort stats for logged-out MCQ attempts (G5 currently strongest for logged-in flows).

Status: Idea — privacy review needed

## 3.9 Parent / guardian view

Idea: Read-only progress for linked child account.

Status: Deferred — significant consent/safeguarding design

## 3.10 Advanced spaced repetition

Idea: SM-2 or similar algorithm replacing rule-based G3 queue.

Status: Idea — G3 works; upgrade if data shows benefit

## 3.11 AI tutoring depth

Idea: Expand lesson/quiz assist beyond current explain endpoint (E1.1 validates the existing path first — see handoff).

Status: Idea — optional AI already env-gated

# 4. Relationship to Phase G roadmap

| Step | Feature | Status |
| --- | --- | --- |
| G1 | Weak topics dashboard + API | ✅ Shipped |
| G2 | Quiz history API | ✅ Shipped |
| G3 | Spaced revision queue | ✅ Shipped |
| G4 | Wrong-answer reflection | ✅ Shipped |
| G5 | Anonymous cohort stats | ✅ Shipped |
| G6 | Cross-topic skill gaps | ✅ Shipped |
| G7 | Revision planner | ✅ Shipped |
| G8 | Teacher / class mode | Designed — not started |
| E1–E3 | Engagement (assist smoke, mascot QOTD, FTS, avatars, buddy, friend accuracy LB) | E1–E2 shipped; E3 planned in docs/AI_HANDOFF.md §6 |
| E4 | Content depth (real-world styles, farm perks, Desmos-class graphs) | Stretch — §3.0 this file |

# 5. Document maintenance

When a feature ships:

Move its description from this file (or from handoff §6) into docs/ARCHITECTURE.md.

Add API details to docs/API.md.

Add smoke tests under scripts/.

Update docs/AI_HANDOFF.md status table.

When prioritising G8 or other items, record the chosen options (especially §2.13 answers) at the top of the relevant section.