# Problem Bank — UI & graphics redesign (Phase U)

Last updated: 2026-08-20

Status: U0 shipped. U1 core primitives shipped; remaining U1 items open. U2–U8 planned.

Audience: The next AI agent / developer implementing this

Companions: docs/MOBILE.md (M0–M4 shipped), docs/ARCHITECTURE.md, docs/ENGAGEMENT_VISUAL.md

Phase U is a visual and structural redesign. It does not change grading, generators, APIs, or data models. It changes CSS, templates, a small amount of JS, and the SVG diagram vocabulary.

Design target: Duolingo / chess.com — tactile, confident, obviously a *product* rather than a school portal. Mobile first, desktop second.

# 0. Why

The site is functionally rich and mobile-*usable* (M0–M4), but it reads as a stack of identical grey-white rectangles. Three concrete causes:

One card recipe for everything. .section-panel, .problem-card, .form-card, .topic-card, .profile-stat-card are all white + 1px border + 12px radius + soft shadow (base.html 242–252, 763–777, 2555–2562). Nothing signals importance.

Navigation is hidden. Everything except Generator/Topics/About lives behind a hamburger. There is no bottom tab bar. On a phone the user cannot see what the app *does*.

Nothing is rewarding. A 30-day streak renders as the character 3 0 in the same box as "Topics this week". Milestones are flat amber circles (592–602). The only progress bar is 8px tall (2540–2551). There are exactly two keyframe animations in the entire app.

Secondary: ~3,627 lines of CSS inline in base.html with no static/css/ directory, token drift (--radius-md undefined at line 564; --color-primary resolves to teal #01696f at 2102 while --primary is blue #1a6fa8; lesson_mcq_quiz.html uses #2563eb), and 40 lesson templates that bypass the component system entirely with inline style="".

# 1. Phases and order

| # | Phase | Size | Risk | Visible win | Depends on |
| --- | --- | --- | --- | --- | --- |
| U0 | CSS extraction + token foundation — shipped | M | Medium | Low (invisible) | — |
| U1 | Core components — buttons, cards, forms — partly shipped | M | Low | High | U0 |
| U2 | Mobile app shell — bottom tab bar | S | Low | Highest | U1 |
| U3 | Gamification layer — streak, XP, celebration | M | Low | High | U1 |
| U4 | Page-by-page redesign | L | Medium | High | U1–U3 |
| U4.2a | Syllabus order in topic_registry.py | S | Medium | None (data) | — (own PR; not CSS) |
| U5 | Graphics & diagram system | L | Medium | High | U0 |
| U6 | Lesson template unification (40 files) | L | High | Medium | U1, U5 |
| U7 | Motion, sound, delight | S | Low | Medium | U1–U4 |
| U8 | Accessibility, performance, QA | M | Low | — | all |

Recommended sequence: U0 → U1 → U2 → U3 → U4.2a → U4 → U5 → U7 → U6 → U8.

U6 (lessons) is deliberately late: it is the largest mechanical change, it is the least visited surface per session, and doing it after U5 means the diagram kit already exists.

U4.2a is not a CSS phase. The skill-tree topic path (U4.2b) needs a syllabus order that topic_registry.py does not currently have. Adding order / prerequisite fields is the only part of Phase U that touches non-presentational code. Implement it as a separate reviewed change (own commit, own smoke coverage) *before* any path UI work — do not fold it into U0–U3, U4 chrome restyles, or a CSS PR. Full spec: §7.2.

Ship gate between every phase: python scripts/run_smoke_tests.py green, CACHE_VERSION bumped in static/js/sw.js, asset ?v= query params bumped in base.html.

# 2. Design language

## 2.1 Principles

Elevation over outlines. Delete most 1px solid --border. Depth comes from shadow, tint, and spacing. This single rule removes the "blocky" feel.

Cards differ by job. A question card, a stat card, and a list row should not share a skin.

One primary action per screen, and it should be unmistakable — big, saturated, bottom-anchored on mobile.

Every correct answer is an event. Motion, colour, and a number that goes up.

Round and chunky. Radii up (12px → 16/20px), padding up, borders down, font weights up.

Mobile is the design; desktop is the wide version of it. Not the reverse.

No third-party UI framework. No Tailwind, no Bootstrap. Hand-rolled tokens + components, consistent with the existing codebase.

## 2.2 Palette

Keep blue as the brand anchor (it is already the PWA theme-color and the avatar/buddy accent), but saturate it and add an energy set. Current blues are muted to the point of being institutional.

/* Brand */
--brand-50:  #eff8ff;
--brand-100: #d8edfd;
--brand-200: #b4dcfb;
--brand-400: #3b9ee5;
--brand-500: #1a7fc4;   /* was --primary #1a6fa8 — same hue, more chroma */
--brand-600: #14649e;
--brand-700: #0e4e7a;   /* = existing --primary-dark, keep */

/* Energy — the "gamey" set */
--streak-500: #f59e0b;  /* flame / streak / XP amber */
--streak-600: #d97706;
--xp-500:     #8b5cf6;  /* levels, badges, rare unlocks */
--correct-500:#22c55e;  /* replaces ad-hoc #16a34a */
--correct-600:#16a34a;
--wrong-500:  #ef4444;  /* replaces ad-hoc #dc2626 */
--gold-500:   #eab308;  /* rank 1, top badges */

/* Surfaces — three levels, not one */
--surface:        #ffffff;   /* raised cards */
--surface-sunken: #f1f5f9;   /* page background wells, inset rows */
--surface-tint:   var(--brand-50); /* informational / selected */

Semantic aliases (--success, --error, --warning) map onto the above so the ~20 hardcoded hex values across MCQ, inputs, and proof steps can be swept in one pass.

Dark mode: out of scope for U0–U8, but *all* colours must be defined as tokens in one :root block so a later @media (prefers-color-scheme: dark) override is a single file change. Do not hardcode hex outside tokens.css.

## 2.3 Spacing and radius scale

Replace the current ad-hoc 4/6/8/10/12/14/16/18/20/22/24/28/32 with a strict 4px scale.

--space-1: 4px;   --space-2: 8px;   --space-3: 12px;  --space-4: 16px;
--space-5: 20px;  --space-6: 24px;  --space-8: 32px;  --space-10: 40px;
--space-12: 48px; --space-16: 64px;

--radius-sm: 10px;  --radius:    16px;
--radius-lg: 20px;  --radius-xl: 28px;  --radius-pill: 999px;

Delete --radius-md usage at base.html:564 or define it.

## 2.4 Elevation

--elev-0: none;
--elev-1: 0 1px 2px rgba(15,23,42,.04), 0 1px 3px rgba(15,23,42,.06);
--elev-2: 0 4px 12px rgba(15,23,42,.07), 0 2px 4px rgba(15,23,42,.04);
--elev-3: 0 12px 28px rgba(20,100,158,.14), 0 4px 8px rgba(15,23,42,.05);
--elev-press: inset 0 2px 4px rgba(15,23,42,.10);

## 2.5 Typography

Keep Work Sans + Source Serif 4 — the pairing is good and the serif is genuinely useful for maths prose. Change the *scale* and *weights*, not the faces.

| Token | Size | Weight | Use |
| --- | --- | --- | --- |
| --text-xs | 0.75rem | 600 | meta, timestamps, pills |
| --text-sm | 0.875rem | 500 | secondary body, list meta |
| --text-base | 1rem | 400 | body |
| --text-lg | 1.125rem | 600 | card titles |
| --text-xl | 1.375rem | 700 | section headings (h2) |
| --text-2xl | 1.75rem | 700 | page titles (h1) |
| --text-3xl | 2.5rem | 800 | stat numbers only |
| --text-4xl | 3.25rem | 800 | streak hero number |

Define h1–h4 globally (currently only h1/h2 exist, base.html 185–196). Raise heading weight from 600 → 700. Section titles move from 0.95rem tinted bars to real 1.375rem/700 headings.

## 2.6 The signature button

This is the highest ratio of "gamey" to effort in the whole plan. Duolingo's button has a solid bottom edge that compresses on press.

.btn {
  border-radius: var(--radius);
  padding: var(--space-3) var(--space-6);
  font-weight: 700;
  letter-spacing: .01em;
  border: none;
  box-shadow: 0 4px 0 var(--btn-edge);
  transition: transform 80ms var(--ease), box-shadow 80ms var(--ease);
}
.btn:active {
  transform: translateY(4px);
  box-shadow: 0 0 0 var(--btn-edge);
}
.btn-primary  { background: var(--brand-500);   --btn-edge: var(--brand-700); color:#fff; }
.btn-correct  { background: var(--correct-500); --btn-edge: var(--correct-600); color:#fff; }
.btn-ghost    { background: var(--surface); --btn-edge: var(--border); color: var(--brand-600); }

Uppercase is optional; recommend sentence case with font-weight: 700 to stay UK-schoolwork-appropriate rather than shouty.

prefers-reduced-motion: keep the shadow change, drop the transform.

# 3. Phase U0 — CSS extraction and tokens — **SHIPPED**

Outcome: Everything after this becomes tractable.

The base.html <style> block (lines 31–3658, 3,626 lines) was split into nine

files at contiguous, ascending line ranges, so concatenating them in link

order reproduced the original byte-for-byte. A migration script verified that

round-trip before writing anything, which is why the split carried no cascade

risk despite touching every rule in the app.

| File | Was | Contents |
| --- | --- | --- |
| tokens.css | 32–71 | Design tokens — the only file allowed raw colour values |
| base.css | 72–202 | Reset, document, page shell, header/nav, typography |
| components.css | 203–802 | Hero, panels, profile/social lists, avatars, stats, milestones, leaderboard, topic grid, lesson rail |
| chrome.css | 803–1551 | Form controls, toasts, notification/menu panels, search overlay, study buddy, PWA chrome |
| practice.css | 1552–2553 | Buttons, MCQ options, free-response answer widgets |
| pages.css | 2554–2884 | Problem card, MathJax, answer/hint reveals, topic page, errors, inline-styled lesson pages, print |
| responsive.css | 2885–3276 | Mobile media queries — must stay after the rules it overrides |
| diagrams.css | 3277–3482 | Instructional SVG, probability-tree inputs, quick-reference panels |
| lesson-assist.css | 3483–3657 | Lesson AI assistant panel |

Load order is load-bearing and is asserted in scripts/test_pwa_smoke.py.

Naming is positional rather than perfectly semantic (chrome.css holds forms

*and* overlays because they were adjacent); that is deliberate, since renaming

would have meant reordering.

| Step | Status | Note |
| --- | --- | --- |
| U0.1–U0.7 | Done | Nine files as above |
| U0.2 | Done | Three-layer token file: primitive ramps → semantic tokens → legacy aliases. Legacy names (--primary, --shadow, --badge-*, …) are remapped onto the new scales, so untouched CSS shifted palette for free. Delete each alias as its last consumer migrates. |
| U0.8 | Done | 134 hardcoded colour literals → 42. Collapsed 39 dead var(--x, fallback) pairs, several of which disagreed with the token (--color-primary fell back to teal #01696f while --primary was blue). Defined --radius-md. Remaining 42 are #fff and diagram/lesson colours, owned by U5/U6. |
| U0.9 | Done | CACHE_VERSION pb-v26 → pb-v27; all nine files added to PRECACHE_URLS. `isJsAsset` became `isVersionedAsset` — the service worker was cache-first for non-JS static assets, which would have made ?v= busts useless for CSS. |
| U0.10 | Done | test_pwa_smoke.py asserts each file serves 200, that link order matches, and that no <style> block remains inline |
| U0.11 | Done | /styleguide, gated on PB_STYLEGUIDE=1 (or PB_TESTING=1), 404 otherwise |

Latent bug found: test_avatar_smoke.py asserted 'user-avatar' in the

/leaderboard/friends HTML. The leaderboard is empty for a user with no

friends, so the assertion was passing against the .user-avatar rule in the

inline <style> block, not against markup. Repointed at /profile, which

always renders the viewer's own avatar.

Known debt: total shipped CSS is ~95KB uncompressed against the 60KB U8.6

budget. Expected — the dead-rule audit happens after U6.

# 4. Phase U1 — Core components — **PARTLY SHIPPED**

Outcome: Same pages, same structure, but they stop looking like a spreadsheet.

| Step | Task | Status |
| --- | --- | --- |
| U1.1 | Buttons per §2.6 — .btn-primary, .btn-secondary/.btn-outline, .btn-correct, .btn-danger, .btn-streak, .btn-sm/.btn-lg/.btn-block, min-height: var(--tap-min) | Done |
| U1.2 | Card variants. Panels, problem card and topic cards de-bordered and re-elevated; topic cards got hover-lift + press | Partly — the named .card / .card-raised / .card-tinted vocabulary is not built yet; existing classes were restyled in place |
| U1.3 | Kill the header strip. .section-panel-header is now an in-flow 1.375rem/700 heading instead of a tinted bar | Done |
| U1.4 | .profile-stat-card — --text-3xl/800 number, muted label, left accent bar with --streak/--correct/--xp/--social modifiers | Done (modifiers not yet wired into profile.html — that is U4.4) |
| U1.5 | Form controls — sunken fill instead of white+border, 2px brand focus ring, uppercase labels, 44px min height | Done |
| U1.6 | .pill unified — replaces .hero-pill, .feed-filter-pill, .profile-reflection-filter, .badge-* which are four near-identical implementations | Open (badges and hero pills restyled; not yet unified) |
| U1.7 | .list-row — replaces .profile-list-item; hover tint, no bottom border, chevron affordance when it links somewhere | Open |
| U1.8 | MCQ options — --radius, 2px border that becomes brand/green/red, press edge, tick/cross so colour is not the only signal | Done (letter chips A/B/C/D still open; needs markup changes in site.js) |
| U1.9 | Avatars — keep emoji, add --elev-1 ring and size scale | Open |

Also shipped: h1–h4 defined globally (only h1/h2 existed before) and

moved to the sans face at heavier weights; serif retained for question prose. A

global prefers-reduced-motion block (U7.2, pulled forward) now gates every

transform and scroll-behavior: smooth, which was previously ungated.

Token added during implementation: --edge (#c3d0de). --border was too

light to read as a press affordance on neutral buttons and topic cards.

Deliverable check: /styleguide shows every component; /topics and /profile visibly improve with zero template changes beyond class renames.

# 5. Phase U2 — Mobile app shell

Outcome: The single biggest perceived change. The app stops being "a website with a hamburger".

## U2.1 Bottom tab bar

Fixed, 5 items, 64px + --safe-bottom, --elev-3 upward shadow, --surface.

| Tab | Icon | Route | Badge |
| --- | --- | --- | --- |
| Practice | lightning / pencil | / | — |
| Learn | book | /topics | — |
| Daily | calendar-star | /qotd | red dot if today unanswered |
| Compete | trophy | /leaderboard/friends | count of pending challenges |
| Profile | avatar emoji | /profile | streak flame if at risk |

Authenticated only. Logged-out gets Practice / Learn / About / Log in.

Active state: brand icon + label + a 3px top indicator bar.

Hide on scroll-down, reveal on scroll-up (respect prefers-reduced-motion: never hide).

.site-wrapper bottom padding becomes calc(64px + var(--safe-bottom) + var(--space-4)).

Study buddy FAB repositions above the bar.

Desktop (≥900px): tab bar hidden, replaced by a persistent horizontal nav in the header — same five destinations, always visible. The hamburger keeps only secondary items (Settings, Suggestions, Feed, About, Log out).

New: static/js/tab-bar.js (~60 lines), markup in base.html, icons as inline SVG (see U5.6).

## U2.2 Header simplification

Mobile header keeps: title/logo, search, notifications. Everything else moves to the tab bar or the menu. Reduce height to 56px.

## U2.3 Page transitions

Subtle opacity + 4px translate on load via a .page-enter class. No SPA router — a CSS animation on .page-shell is enough and costs nothing.

# 6. Phase U3 — Gamification layer

## U3.1 Streak ring

Replace the streak number-in-a-box. SVG ring (stroke-dasharray progress toward the next milestone: 7 / 30 / 100), flame glyph centred, day count in --text-4xl, and 7 day-dots underneath showing the last week (filled = studied, ❄️ = frozen, hollow = missed). This directly surfaces the E5.4 freeze feature, which currently only appears as a line of text.

Placement: top of /profile, compact variant in the header on mobile.

## U3.2 XP / effort points

The data already exists — friend_effort_leaderboard computes a score. Surface it as XP:

XP number in the profile hero next to the streak.

+10 XP floating toast on a correct answer, animating upward and fading.

A level ring derived from cumulative XP (level = floor(sqrt(xp/50)) or similar) — no schema change, computed from existing activity events.

*Decision needed:* whether "XP" is acceptable product language or whether it should be "effort points" to stay academically framed. Recommend XP — the audience is teenagers and the whole point is game feel.

## U3.3 Badge redesign

Milestones become hexagonal or shield medallions with tier colours (bronze / silver / gold / violet for rare), emoji centred, a subtle inner gradient, and locked badges shown as greyed silhouettes with the unlock condition. Grid, not a list. Earning one triggers U7 celebration.

## U3.4 Answer feedback

Correct: option turns green, scale-pop 1 → 1.04 → 1, checkmark path draws in, +XP toast, optional confetti burst for a streak of correct answers.

Wrong: shake 4px twice, red tint, the correct option gently highlights.

Both gated on prefers-reduced-motion (colour still changes; motion does not).

## U3.5 Topic mastery rings

.topic-card on /topics gains a small progress ring (lesson steps completed + quiz accuracy). Turns the topic index from a link list into a map of progress. Data exists via lesson_progress and quiz_attempts.

# 7. Phase U4 — Page-by-page

Format: problem → treatment. Mobile layout described first.

## 7.1 `/` — Practice generator (`index.html`)

Problem: Hero, then a five-field form card, then maybe a question. The form dominates; the question is the point.

Treatment

Hero shrinks to a one-line greeting + streak/XP chip row.

Form collapses to a single "What do you want to practise?" card with the current selection shown as pills (GCSE · Maths · Surds · Medium). Tapping a pill opens a bottom-sheet picker rather than showing five selects at once. Keeps the existing cascade JS; changes the presentation.

A prominent .btn-primary btn-lg Start practising.

Once generated, the question becomes the hero: .card-quiz, full-bleed on mobile, difficulty pill top-right, actions in a sticky bottom bar (Check / Hint / Skip).

"Recently practised" horizontal scroll strip of topic chips for one-tap repeat.

## 7.2 `/topics` — Topic index (`topics.html`)

Problem: Flat grid of identical text cards; no sense of progress or path.

Treatment

Level/subject as a sticky segmented control (GCSE / A-Level / MYP).

Subject sections with a coloured header and subject icon.

.topic-card becomes: topic icon, name, mastery ring (U3.5), and a Continue / Start verb. Two-column on mobile ≥360px, three on tablet, four on desktop.

Skill-tree / path layout is in scope (decision §14), split as follows:

### U4.2a — Syllabus order in `topic_registry.py` (separate reviewed change)

Do this first. Do not mix it into a CSS or template PR.

topic_registry.py today is a nested dict of generators. Topics have no teaching order and no prerequisites, so a Duolingo-style path cannot be drawn without inventing sequence in the template.

| Field | Purpose |
| --- | --- |
| order | Integer within a (level, subject) group — the vertical position on the path |
| prereqs (optional) | List of topic slugs that should be suggested first; UI-only in v1, not a hard lock |

Rules:

Data-only: topic_registry.py plus any helper that already reads TOPICS. No CSS, no new tables, no generator changes.

Own commit, own review. Smoke: every registered topic has an order; orders are unique per (level, subject); existing generate / topic-page / quiz routes still resolve.

Existing consumers (app.py, models/buddy.py, models/qotd.py, models/lesson_search.py) must keep working if order is absent — treat it as optional until U4.2b ships, then require it.

### U4.2b — Path UI (after U4.2a)

Vertically connected nodes on /topics, grouped by subject, using the registry order. Blocked on U4.2a. Can ship after the rest of U4 chrome.

## 7.3 `/topic/...` — Lesson page

Problem: 40 bespoke templates with inline styles; gradient hero; long accordion stack.

Treatment (U4 scope — chrome only; content unification is U6)

Sticky top progress bar showing % of sections completed (the vertical rail at base.html 644–728 is hidden below 960px, so mobile currently has *no* progress indicator).

Accordion sections become .card with a number chip, title, and a completion tick.

Sticky bottom CTA: Take the quiz with the question count.

On completion of all sections: a celebration and an XP award.

## 7.4 `/profile` — Dashboard (`profile.html`)

Problem: The worst offender — 18 stacked sections. Nothing is findable.

Treatment

Hero: avatar, handle, streak ring (U3.1), XP/level, badges earned count.

Tabs (client-side, no route change): Overview · Progress · Social · History.

| Tab | Contains |
| --- | --- |
| Overview | Streak ring, this-week stats, Due today, study buddy, pending invites |
| Progress | Topics to revisit, revision plan, skill patterns, mastery grid, reflections |
| Social | Buddy, challenges, suggestions, friend leaderboard snippet |
| History | Saved questions, lesson bookmarks, practice history, quiz history |

Each tab is a <section> toggled by an ARIA tablist; deep links via #overview etc. so existing anchors (#milestones, #revision-plan, #study-buddy, #reflections) still resolve — required, the buddy widget and notifications link to these.

History lists get virtualised-feel treatment: show 5, "Show more" reveals the rest.

## 7.5 `/u/<handle>` — Public profile

Hero with large avatar, handle, and a badge shelf (top 5 medallions).

Stats as three .stat-cards (streak / topics / accuracy) respecting the existing privacy settings.

Action row: Follow / Challenge / Study buddy as .btn-lg full-width on mobile.

Progress and recent quizzes as compact .list-rows.

## 7.6 `/qotd` — Question of the day

Problem: Looks like every other page. It should feel like a daily event.

Treatment

Distinct daily card with date, a countdown to reset, and a stronger accent (violet/gold rather than brand blue).

Answered state shows a large tick/cross, the solution, and the friend board immediately.

Today/Week toggle as a segmented control.

Leaderboard rows: rank medallion (gold/silver/bronze for 1–3), avatar, handle, correct-days as filled dots.

A 7-day strip of your own results at the top.

## 7.7 `/leaderboard/friends`

Podium treatment for the top 3 (raised centre, medallions), list for 4+.

Viewer row pinned and highlighted.

Effort/Accuracy as a segmented control.

Empty state with a Find friends CTA — currently a bare list.

## 7.8 `/challenges`, `/challenges/new`, `/challenges/<id>`

Challenge cards show both avatars facing each other with a VS divider, status pill, and score when complete.

Pending-your-move challenges float to the top with an amber accent.

challenge_detail gets a quiz-runner layout matching the lesson quiz (U4.9) plus a head-to-head result screen with per-question comparison.

## 7.9 `/lesson-quiz/...` and `/quicktest`

Full-screen quiz mode: hide the tab bar, show a top bar with a segmented progress indicator (one segment per question, filled green/red as answered), question counter, and an exit ×.

One question per screen, large MCQ options, bottom-anchored Check.

Results screen: score ring, accuracy, XP earned, per-question review list, Retry wrong ones CTA.

This fixes the #2563eb colour drift in lesson_mcq_quiz.html.

## 7.10 `/feed`

Feed cards get an actor avatar, a coloured type icon, and relative time.

Bot/QOTD card visually distinct (violet accent).

Filter pills become a segmented control.

Empty state: Follow someone to see activity.

## 7.11 `/saved-problems`, `/suggestions`, `/search`, `/u/.../followers`

Shared treatment: .list-row with avatar/icon, two-line content, right-aligned meta, swipe-free but with an explicit action button. Real empty states with an illustration (U5.7) and a CTA.

## 7.12 `/login`, `/register`

Centred single card, large inputs, brand gradient background panel.

Register: inline validation, a password strength meter, and the age confirmation as a clear checkbox row.

These are the first thing a new user sees and currently look the most generic.

## 7.13 `/profile/settings`

Group into .card sections with clear headings: Account, Avatar, Privacy, Sharing, Email, API tokens.

Avatar picker becomes a proper grid with locked extras shown as greyed with unlock captions (E5.5 already does the logic).

Toggles become real switch controls, not bare checkboxes.

## 7.14 `/about`, `/offline`, `/email/unsubscribe`, error pages

/about: feature cards with icons, a short "how it works" 3-step strip.

/offline: friendly illustration + retry button.

Add styled 404/500 templates if none exist.

# 8. Phase U5 — Graphics and diagrams

## 8.1 The problem

~130 hand-written inline SVGs across 36 lesson templates plus 17 generator modules emitting SVG, with no shared palette, stroke weight, label typography, or accessibility convention. Fixed width="520" in some places, 100% in others. Many lack role="img"/<title>.

The user's specific example — the cylinder and circle in gcse_maths_mensuration_lesson.html (241–280, 87–91) — is representative: the cylinder is a rectangle with two flat ellipses and no shading, so it reads as a flat lozenge rather than a solid.

## 8.2 `svg_kit` — a shared diagram library

Create `models/svg_kit.py` (importable by both generators and a Jinja global) exposing:

PALETTE = {...}            # maps to the CSS tokens
def svg(width, height, *, title, body): ...       # wrapper: viewBox, role="img", <title>, <desc>
def cylinder(r_label, h_label, *, shaded=True): ...
def cone(...); def sphere(...); def cuboid(...); def prism(...)
def circle_with_radius(...); def sector(angle, ...); def annulus(...)
def right_triangle(...); def number_line(...); def pie_chart(parts)
def bar_chart(...); def box_plot(...); def venn2(...); def prob_tree(...)

Rules for every primitive:

Always viewBox, never a fixed pixel width — sizing is CSS (width:100%; max-width:<n>px).

Stroke 2px for outlines, 1.5px for measurement lines, 1px dashed for hidden edges.

Labels: font-size: 14, font-weight: 600, text-anchor explicit, measurement labels in the red accent, shape labels in ink.

role="img" + <title> + <desc> mandatory. Decorative-only elements get aria-hidden.

One <defs> block of gradients reused across primitives.

Then replace call sites: generators/gcse/maths_mensuration.py (_rect_svg, _triangle_svg, _circle_svg, _cuboid_svg, _sector_svg, lines 116–185), maths_num_stats_prob_rat.py, maths.py, geometry_angles.py, maths_circle_theorems.py, maths_bearings.py, maths_pythagoras.py, maths_compound_measures.py, and the A-level physics modules.

## 8.3 Fixing the tube specifically

A convincing textbook cylinder needs four things the current one lacks:

A body gradient — linearGradient left-to-right: #c8e4f8 → #eaf6ff → #b8dcf5, which is what makes a rectangle read as curved.

A dashed hidden back edge — the rear half of the bottom ellipse drawn dashed. This is the standard convention and is *pedagogically* correct, not just prettier.

A lighter top ellipse with a thin highlight arc.

Consistent labelling — r on the top radius with an arrowed measurement line, h on a vertical dimension line outside the solid with tick serifs.

The same treatment applies to the cone, sphere, and the composite silo (423–453), and to _cuboid_svg in the generator.

Also add a cylinder to the generator. Today the lesson shows a cylinder but maths_mensuration.py emits no cylinder diagram at all, so practice questions are text-only — the biggest lesson↔practice mismatch found in the audit.

## 8.4 Missing visuals worth adding

| Gap | Add |
| --- | --- |
| Pie charts discussed but never drawn (statistics lesson; _stats_pie_angle generator) | pie_chart() primitive + use it in both |
| Fractions have no part-of-whole visual | fraction bar + pie in svg_kit |
| No progress charts anywhere | see 8.5 |
| No topic icons | see 8.6 |

## 8.5 Progress visualisation (new)

Pure SVG, no charting library (consistent with docs/POTENTIAL_FUTURE_FUNCTIONALITY.md deferring Chart.js).

Streak calendar — 7×N dot grid, filled/frozen/missed, on /profile → Progress.

Accuracy sparkline — last 10 quizzes, on profile and quiz results.

Mastery ring — reusable, powers U3.5 topic cards and the level ring.

Weekly effort bars — 7 bars for the current week, on the profile Overview.

## 8.6 Icon system

Currently there are 4 inline nav SVGs and everything else is emoji. Emoji are fine for avatars/buddy/badges (they carry personality and cost nothing), but UI chrome needs a real set.

Build templates/partials/icon.html — a Jinja macro icon('book', size=24) reading from a single inline <symbol> sprite injected once in base.html.

~24 icons: tab bar (5), nav (search, bell, menu, close, chevrons), actions (save, share, retry, hint, check, cross), status (flame, trophy, target, lock, star).

Stroke-based, 2px, currentColor, 24×24 grid. Hand-draw or adapt an MIT/ISC-licensed set — record the licence in the file header.

Add one topic/subject icon per subject (maths, physics, CS, chemistry) for /topics.

## 8.7 Brand assets

A proper wordmark/logo lock-up to replace the plain text .site-title.

Redraw the 3 PWA icons from it (icon-192, icon-512, icon-maskable-512) — currently the only raster art in the repo.

A favicon.ico / favicon.svg (none exists).

2–4 simple spot illustrations for empty states (no results, no friends, offline, all caught up). Flat, two-tone, brand palette, SVG.

Mascot: the buddy is currently the emoji 👾. Consider a simple custom SVG character with 4–6 expressions matching BUDDY_FACES. This is the single largest personality lever available. Flag as U5-stretch — it needs either illustration skill or a commissioned asset, and emoji are an acceptable v1.

# 9. Phase U6 — Lesson template unification

Outcome: 40 lesson templates stop being 40 different websites.

Why it is risky: these files contain the actual teaching content, heavy inline styles, <details> structures that lesson-progress.js depends on, and inline MCQs that site.js wires up. A careless rewrite breaks lessons *and* progress tracking.

Approach

| Step | Task |
| --- | --- |
| U6.1 | Define a lesson component vocabulary in pages.css: .lesson-hero, .lesson-section, .lesson-subsection, .lesson-callout--{note,warning,exam,formula}, .lesson-example, .lesson-quickcheck, .lesson-quickref |
| U6.2 | Convert one lesson by hand end-to-end (recommend gcse_maths_mensuration_lesson.html — it has the tube/circle and a typical structure). Verify progress tracking, quick-check MCQs, and the quiz CTA all still work. |
| U6.3 | Write scripts/migrate_lesson_styles.py — an idempotent, dry-run-by-default codemod that maps known inline-style signatures to the new classes and reports anything it cannot map |
| U6.4 | Run per-file, review each diff, commit in batches of ~5 lessons |
| U6.5 | Remove the brittle attribute-selector compensation in base.html (2829–2854) once no lesson relies on it |
| U6.6 | Fold gcse_physics_radioactivity_lesson.html's separate :root (its own teal palette, lines 8–22) into the main system |
| U6.7 | Delete the 5 legacy unrouted stubs (gcse_maths_surds.html, gcse_maths_fdp.html, gcse_maths_decimals.html, gcse_maths_bidmas.html, gcse_combined_physics_radioactivity.html) after confirming no route reaches them |
| U6.8 | Move the two stray .py files out of templates/ |

Guard: add a smoke test that loads every lesson route, asserts HTTP 200, asserts the expected number of <details data-lesson-section> elements, and asserts no inline style=" remains in migrated files.

# 10. Phase U7 — Motion and delight

| Step | Task |
| --- | --- |
| U7.1 | Motion tokens: --dur-fast 120ms, --dur 200ms, --dur-slow 400ms, --ease-out, --ease-spring |
| U7.2 | A global @media (prefers-reduced-motion: reduce) block that disables transforms/animations and scroll-behavior: smooth (currently ungated at base.html:75) |
| U7.3 | Correct-answer celebration: scale-pop + checkmark draw + +XP float |
| U7.4 | Confetti on milestone/badge/streak-round-number — CSS particles, no library, ~40 elements, self-cleaning |
| U7.5 | Streak ring fill animation on profile load |
| U7.6 | Skeleton loaders for feed, notifications, and leaderboards instead of "Loading…" text |
| U7.7 | Toast redesign — icon + message + optional action, slide + fade, stacking |
| U7.8 | Buddy: idle bob, reaction on refetch |
| U7.9 | Optional sound — short correct/incorrect/celebrate clips, default off, toggle in settings, <audio> preloaded. Recommend shipping muted-by-default; a school-context app that makes noise unprompted is a problem. |

# 11. Phase U8 — Accessibility, performance, QA

| Step | Task |
| --- | --- |
| U8.1 | Contrast audit — every text/background pair ≥ 4.5:1 (the new saturated accents need checking, especially amber on white) |
| U8.2 | Focus-visible rings on every interactive element; tab order verified on the new tab bar and profile tabs |
| U8.3 | Profile tabs as a proper ARIA tablist; bottom tab bar as <nav> with aria-current="page" |
| U8.4 | Every diagram has role="img" + <title>; decorative SVG aria-hidden="true" |
| U8.5 | Colour is never the sole signal — correct/wrong also carry an icon |
| U8.6 | CSS budget: total shipped CSS < 60KB uncompressed; audit for dead rules after U6 |
| U8.7 | content-visibility: auto on long profile/lesson sections |
| U8.8 | Re-run the docs/MOBILE.md device QA matrix at 360/390/430px and 768/1280/1920px |
| U8.9 | Update docs/ARCHITECTURE.md, docs/ENGAGEMENT_VISUAL.md (it currently pins the old palette), and docs/AI_HANDOFF.md |
| U8.10 | Full smoke suite green; CACHE_VERSION bumped |

# 12. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| CSS extraction (U0) silently changes cascade order | Split in load order; before/after screenshots at two widths; U0 must be visually a no-op |
| Service worker serves stale CSS | Bump CACHE_VERSION and ?v= every phase; add CSS to PRECACHE_URLS; U0.10 smoke check |
| Profile tabs break existing anchor links | #milestones, #revision-plan, #study-buddy, #reflections must auto-open their tab — the buddy widget and notification links depend on them |
| Lesson migration (U6) breaks progress tracking | Convert one by hand first; keep data-lesson-section contracts; add a per-lesson smoke test |
| Redesign drifts into behaviour changes | Phase U touches CSS/templates/presentational JS only. No generator, grading, API, or schema changes. If a phase needs one, stop and spec it separately. |
| Saturated palette hurts contrast | U8.1 gate before ship |
| Scope explosion | Each phase ships independently and leaves the app in a coherent state |

# 13. Definition of done

[ ] static/css/ exists; base.html <style> block removed; no hex values outside tokens.css

[ ] /styleguide renders every component and diagram primitive

[ ] Bottom tab bar on mobile; persistent nav on desktop

[ ] Streak ring, XP, badge medallions, answer celebration shipped

[ ] U4.2a shipped as its own commit (order on every TOPICS entry); U4.2b path UI only after that

[ ] Every page in §7 redesigned

[ ] models/svg_kit.py exists; mensuration solids (incl. the cylinder) redrawn; generator cylinder added

[ ] Icon sprite + topic icons + empty-state illustrations

[ ] All 40 lesson templates on the component system; no inline style=" in lesson content

[ ] prefers-reduced-motion respected globally

[ ] Contrast audit passed; smoke suite green; CACHE_VERSION bumped

[ ] docs/ARCHITECTURE.md, docs/ENGAGEMENT_VISUAL.md, docs/AI_HANDOFF.md updated

# 14. Decisions (settled 2026-08-20)

| # | Decision | Call | Affects |
| --- | --- | --- | --- |
| 1 | Game language | "XP" and levels — teenage audience, game feel is the point | U3.2 |
| 2 | Palette | Keep blue as brand, saturate it, add energy accents (amber streak, green correct, violet XP). No brand-colour rethink. | §2.2, U0.2 |
| 3 | Mascot | Custom SVG mascot replaces the emoji buddy, with expressions matching BUDDY_FACES | U5.7 |
| 4 | Topic path | Skill-tree / path layout is in scope. Split: U4.2a = order (and optional prereqs) on topic_registry.py as a separate reviewed, non-CSS change; U4.2b = path UI, blocked on U4.2a. | U4.2a then U4.2b |
| 5 | Sound | In scope, default off, toggle in settings | U7.9 |
| 6 | Dark mode | Out of scope for Phase U, but tokens must make it a single-file addition later | U0.2 |
| 7 | Starting point | U0 + U1 | — |

## Consequences

U4.2a is a separate reviewed change, not part of any CSS phase. The skill tree needs a syllabus order that topic_registry.py does not have. Spec: §7.2. Sequence: U4.2a (data, own commit) → rest of U4 chrome → U4.2b (path UI). Do not fold registry edits into U0–U3 or a stylesheet PR. This is the only Phase U item that is allowed to touch non-presentational code.

U5.7 is promoted from stretch to committed. The mascot needs 6 expressions (milestone, celebrate, qotd_nudge, streak_risk, weak_topic, friend_challenge) plus the nudge default, delivered as a single inline SVG sprite with swappable face paths so the existing data-buddy-face API in static/js/buddy.js keeps working.

U7.9 needs an asset decision and a settings field. Three short clips (correct / incorrect / celebrate), CC0 or self-generated, plus a sound_enabled boolean on user_profile_settings.