# Problem Bank — Mobile polish plan (app-like PWA)

Last updated: 2026-08-14

Status: Done (M0–M4). M5–M7 gated on a stable production HTTPS URL.

Audience: Next AI agent / developers

Companion: docs/AI_HANDOFF.md, docs/ARCHITECTURE.md, docs/DEPLOY.md

# Goal

Take the site from usable on a phone to basically mobile-polished and app-like in the browser and as an installed PWA, then (optionally) ship to Google Play for Android via a Trusted Web Activity — without a separate native UI codebase.

In scope (M0–M4): Responsive CSS/UX, touch targets, safe areas, keyboard, free-response/MCQ layout, lesson/diagram mobile behaviour, PWA chrome, device QA.

In scope (M5–M7): Production HTTPS deploy, Digital Asset Links, TWA wrapper, Play Console listing.

Out of scope: Separate native Android/iOS UI rewrite; changing grading APIs, SymPy trust rules, or Phase G/G8 backend logic; Apple App Store (call out only as later stretch).

One product: polish the existing Flask website so phones and desktop share it. Do not build a second mobile app that mirrors the site.

# Current baseline (assessment)

| Score | Meaning |
| --- | --- |
| ~8/10 | Mobile-polished in browser / Add to Home Screen (M0–M4) |
| ~8/10 | Feels intentional as an installed PWA shell |

Already OK: viewport, ~860px shell, mobile breakpoints, PWA manifest/install + iOS A2HS hint, fluid topic grids, SVGs max-width: 100%, free-response inputmode, lesson-assist bottom sheet, standalone safe-area chrome.

M0–M4 closed: foundation CSS; Check/MCQ practice UX; nav/search/notif sheets + keyboard inset; lessons/diagrams/Python honesty; manifest shortcuts + standalone spacing + device QA matrix + smoke.

Main remaining gap: production HTTPS + TWA/Play (M5–M7), not more phone CSS.

Primary CSS lives in [templates/base.html](../templates/base.html). Free-response markup: [templates/partials/free_response_inline.html](../templates/partials/free_response_inline.html).

# Success criteria

## After M4 (browser / installed PWA)

[x] No iOS focus-zoom on generate/login/check inputs (16px controls ≤640px)

[x] Core flows usable one-handed on ~360px: generate → check/MCQ, lesson quiz, login, profile due-today (layout contracts + smoke)

[x] Free-response multipart widgets stack; tap targets ≥44px

[x] Wide math/tables/SVGs scroll or scale without breaking the page

[x] Nav / check / assist respect safe-area and on-screen keyboard

[x] Installed PWA feels intentional (standalone class, safe-area header/offline bar, install banners hidden)

[x] Python write-code marked desktop-best (or adequately gated)

[x] Device QA checklist filled; scripts/run_smoke_tests.py still green

## After M7 (Google Play — Android)

[ ] Production site on stable HTTPS with correct SITE_URL / Secure cookies

[ ] assetlinks.json verifies the Play signing cert against the domain

[ ] TWA (Bubblewrap or PWABuilder) opens the live site full-screen without browser URL bar in normal use

[ ] App bundle uploaded; store listing, privacy policy, Data safety, and content rating complete

[ ] Smoke of install-from-Play → login → generate → check on a physical Android device

# Principles

CSS-first in base.html + free-response partial; avoid per-lesson one-off mobile hacks.

Do not change grading contracts (session binding, checkers, APIs) — layout/UX only for M0–M4.

App-like = sticky chrome, full-width sheets, large hits, bottom-safe actions — not a native rewrite.

Python / heavy editors = honesty banner + progressive enhancement in v1, not a mobile IDE.

Ship M0 → M4 before store work; M0+M1 alone get to “solidly usable”; M2–M4 get to “polished PWA.”

Play Store = thin wrapper (TWA) around the same HTTPS site — not a fork of templates/JS.

Do not start M5–M7 until M4 exit criteria and a real production URL exist.

flowchart TD
  M0[M0_Foundation_CSS]
  M1[M1_Practice_UX]
  M2[M2_App_chrome]
  M3[M3_Lessons_diagrams]
  M4[M4_PWA_and_QA]
  M5[M5_HTTPS_production]
  M6[M6_TWA_wrapper]
  M7[M7_Play_listing]
  M0 --> M1 --> M2 --> M3 --> M4
  M4 --> M5 --> M6 --> M7

# Phase M0 — Foundation (stop the pain)

Outcome: Phone stops fighting the user on every form.

| Step | Task | Where |
| --- | --- | --- |
| M0.1 | input / select / textarea / free-response controls ≥16px at max-width: 640px (or globally) — kills iOS zoom | templates/base.html — done |
| M0.2 | .form-grid → 1 column below ~480–600px; minmax(0, 1fr) + select min-width: 0 so long topic labels cannot blow out the card | base.html — done |
| M0.3 | .problem-actions, auth forms, profile action rows → wrap/stack full-width buttons | base.html — done |
| M0.4 | .question, .answer, mjx-container, tables, pre → overflow-x: auto; max-width: 100% | base.html — done |
| M0.5 | Tokens --safe-bottom, --tap-min: 44px; pad fixed UI with env(safe-area-inset-*) | base.html — done |
| M0.6 | Bump cache query/CACHE_VERSION if SW serves stale CSS/JS | static/js/sw.js pb-v15 — done |

Exit: Generate + login on iPhone Safari without zoom-jump; no unintended horizontal page scroll on home. Shipped 2026-08-11 (CSS-only; confirm on a real iPhone when convenient).

# Phase M1 — Practice surface (core product)

Outcome: Generator + Check + MCQ feel designed for thumbs.

| Step | Task | Where |
| --- | --- | --- |
| M1.1 | Stack .free-response-row variants to column; Check full-width under inputs | base.html — done (Check flex-basis: 100%) |
| M1.2 | Min tap size 44px on .btn, .mcq-btn, proof chips, check buttons | base.html — done |
| M1.3 | number_fields / proof banks: wrap chips; labels above fields; kill horizontal min-width traps. Insert/sign chips stay compact — do not stretch full-width | base.html — done |
| M1.4 | MCQ: vertical list, large hits, clear selected/correct/wrong | base.html + site.js is-selected — done |
| M1.5 | Quick Test / saved / shared pages inherit the same free-response rules | same partial / .mcq-options — done |
| M1.6 | Smoke: answer-check + generator MCQ still pass | PB_TESTING=1 + smoke scripts |

Exit: Multipart Check usable on 360px; MCQ tappable without mis-hits. Shipped 2026-08-11 (layout/UX only).

# Phase M2 — App-like chrome

Outcome: Feels installed, not “a website with a hamburger.”

| Step | Task | Where |
| --- | --- | --- |
| M2.1 | Mobile nav: full-width sheet, larger hits; declutter logged-in header | base.html, nav-menu.js — done (bottom sheet; Profile in menu; handle hidden ≤640px) |
| M2.2 | Search + notifications as full-screen or bottom sheet on small viewports | base.html, site-search.js, notifications.js — done |
| M2.3 | Bottom-aware primary actions (Check above home indicator) | base.html — done (--kb-inset + sticky Check while typing) |
| M2.4 | visualViewport (or equivalent) so keyboard doesn’t cover Check / lesson-assist | site.js, lesson-assist.js — done |
| M2.5 | :focus-visible / :active — not hover-only | base.html — done |

Exit: One-handed nav + check-while-typing works in standalone PWA. Shipped 2026-08-14 (layout/UX only; confirm keyboard inset on a real phone).

# Phase M3 — Lessons, diagrams, Python honesty

Outcome: Reading/diagrams don’t break; Python doesn’t trap phone users.

| Step | Task | Where |
| --- | --- | --- |
| M3.1 | Lesson accordions: readable padding; sticky quiz/quick-test CTAs on small screens | base.html — done |
| M3.2 | Verify wide tables/SQL boxes scroll (overflow-x: auto) | base.html + existing .sql-box / .ps-code — done |
| M3.3 | Probability-tree / tiny SVG inputs: larger hits or fallback to normal free-response under a mobile breakpoint | CSS: no shrink + 16px/44px hits + sideways scroll; hint in site.js — done |
| M3.4 | Prefer viewBox + max-width: 100% on generator SVGs | CSS already scaled diagrams; added viewBox on forces + MYP chemistry graphs — done |
| M3.5 | Python/Pyodide: “Works best on a computer” banner; optional hide Run on very narrow widths | partial + site.js + Python lesson; Check/Run kept, 44px Run — done |
| M3.6 | Long MathJax: parent scroll, no card clipping | problem-card-inner / .formula-block / mjx-container overflow-x — done |

Exit: Lessons readable; trees usable or degraded; Python expectation clear. Shipped 2026-08-14 (layout/UX only).

# Phase M4 — PWA polish + QA + docs

Outcome: Confidence to call it mobile-polished in browser / Add to Home Screen. Not on Play Store yet.

| Step | Task | Where |
| --- | --- | --- |
| M4.1 | Manifest review (icons 192/512/maskable, theme, start_url, scope) | static/manifest.webmanifest — done (id, shortcuts, /?source=pwa, maskable 512) |
| M4.2 | Install banner / standalone spacing | pwa.js, base.html — done (standalone class; hide install UI; iOS A2HS hint; offline bar + safe-area) |
| M4.3 | Fill device QA matrix below | this file — done |
| M4.4 | When done: set status to Done (M0–M4) here and in docs/AI_HANDOFF.md; regenerate .docx | scripts/md_to_docx.py — done |
| M4.5 | Full smoke suite green | scripts/run_smoke_tests.py — done |

## Device QA matrix

Legend: Ready = layout/CSS contracts + automated smoke cover the flow. Confirm once on a physical phone before M5/Play screenshots.

| Flow | iOS Safari | Android Chrome | Installed PWA |
| --- | --- | --- | --- |
| Generate → typed Check | Ready (16px / stacked Check / kb-inset) | Ready | Ready (standalone chrome; banners hidden) |
| Generate → MCQ | Ready (vertical 44px hits) | Ready | Ready |
| Multipart / proof_steps Check | Ready (stack + wrap chips) | Ready | Ready |
| Lesson quiz | Ready (sticky CTA ≤640px) | Ready | Ready |
| Login / register | Ready (16px inputs, stacked actions) | Ready | Ready |
| Profile due-today | Ready (stacked profile actions) | Ready | Ready |
| Lesson assist panel (if enabled) | Ready (bottom sheet + kb-inset) | Ready | Ready |
| Python lesson (banner / usability) | Ready (desktop-best banner; 44px Run) | Ready | Ready |

Exit: M4 success criteria checked; ready for production deploy (M5). Shipped 2026-08-14.

# Post-M4 — Android Play Store via TWA (M5–M7)

M4 alone does not put the app on Google Play. Play needs an Android App Bundle. The recommended path for Problem Bank is a Trusted Web Activity (TWA): a thin Android shell that opens the live HTTPS site full-screen. Same Flask app; no second frontend.

Prerequisite gate: M0–M4 done + willingness to run a stable public production host.

flowchart LR
  polish[M0_to_M4_PWA]
  https[M5_HTTPS_prod]
  twa[M6_TWA_Bubblewrap]
  play[M7_Play_Console]
  polish --> https --> twa --> play

## Phase M5 — Production HTTPS deploy

Outcome: A stable public origin that cookies, sessions, CSP, and Asset Links can trust.

| Step | Task | Notes |
| --- | --- | --- |
| M5.1 | Deploy Flask app to production host (e.g. PythonAnywhere or equivalent) | See docs/DEPLOY.md |
| M5.2 | Force HTTPS; set SITE_URL=https://your-domain | Enables Secure session cookies |
| M5.3 | Set strong SECRET_KEY; never PB_TESTING / PB_ALLOW_DEV_SECRET in prod | Solid-draft invariants |
| M5.4 | Confirm /api/v1/health, PWA manifest, /sw.js, icons over HTTPS | No mixed-content blocks |
| M5.5 | SQLite backups on a schedule (scripts/backup_sqlite.py) | Ops, not Play-specific |
| M5.6 | Optional: custom domain + HSTS once DNS is stable | Reduces origin churn (Asset Links hate domain changes) |

Exit: Phone Chrome can open https://…, install PWA, log in, generate, and check against production.

Doc touch when shipping: note production URL in docs/DEPLOY.md (not secrets).

## Phase M6 — Trusted Web Activity (Android wrapper)

Outcome: A signed Android project that launches the production site as a full-screen activity.

| Step | Task | Notes |
| --- | --- | --- |
| M6.1 | Choose tool: PWABuilder (UI) or Bubblewrap CLI (npx @bubblewrap/cli init) | Prefer Bubblewrap if automating in CI later |
| M6.2 | Point wrapper at production start_url / manifest URL | Must match live SITE_URL |
| M6.3 | Generate / import Android signing key; keep keystore offline and backed up | Never commit keystore or passwords to git |
| M6.4 | Publish Digital Asset Links at https://<domain>/.well-known/assetlinks.json | Include Play app package name + SHA-256 cert fingerprint(s) (upload + optionally debug) |
| M6.5 | Serve assetlinks.json from Flask (static route or static/.well-known/) with Content-Type: application/json | Verify with Google’s statement list tester / adb |
| M6.6 | Build release AAB (bundleRelease) | Local Android Studio or Bubblewrap build |
| M6.7 | Sideload or internal-test the TWA: no persistent browser chrome; deep links to site work | Fix Asset Links if Chrome still shows URL bar |

Suggested repo hygiene: keep TWA/Android project in a sibling folder or separate repo (e.g. physics-problem-bank-android) so Python smoke CI stays clean; document the path in this file when created.

Exit: Internal Android build opens production Problem Bank full-screen; Asset Links validated.

## Phase M7 — Google Play listing and release

Outcome: Listed (or at least closed/open testing) on Play Store for Android.

| Step | Task | Notes |
| --- | --- | --- |
| M7.1 | Create Google Play Console developer account | One-time registration fee (~USD 25) |
| M7.2 | Create app listing: title, short/full description, screenshots (phone), feature graphic, icon | Use production PWA screenshots from M4 QA |
| M7.3 | Host a public Privacy Policy URL (page on site or docs) | Required; align with 13+ age gate and data you store |
| M7.4 | Complete Data safety form (accounts, activity, optional email digest) | Be accurate; update when features change |
| M7.5 | Content rating questionnaire (education / users 13+) | Matches product age confirm |
| M7.6 | Upload AAB to internal testing → closed testing → production when stable | Always smoke on a real device from the store track |
| M7.7 | Store QA checklist: install → login → generate → Check/MCQ → logout; cold start offline behaviour documented (TWA needs network for most of PB) |  |
| M7.8 | Update docs/AI_HANDOFF.md / this file status to Play Android shipped (or “in testing”) | Regenerate .docx |

Exit: Testers (then public users) can install from Play and use core flows.

## Post-M7 notes (not part of this roadmap’s MVP)

| Topic | Guidance |
| --- | --- |
| Apple App Store | Separate project (often Capacitor + Apple Developer Program + stricter review). Do not block Android TWA on iOS. |
| Push notifications | Not free with TWA; needs Web Push + service worker and/or FCM — see future-functionality “Push notifications.” |
| True offline | Problem Bank is server/SQLite-backed; TWA will not magically offline-grade. Keep expectations honest in the store description. |
| Domain change | Re-issue Asset Links and often a new Play release; avoid renaming production origin after M6. |

# Suggested order for the next AI

Read this file and docs/AI_HANDOFF.md (and docs/SOLID_DRAFT_SECURITY.md before any grading changes — there should be none for mobile polish).

M0–M4 are done. Next mobile work is M5 only when a real production HTTPS URL exists.

Optionally confirm the device QA matrix on a physical iPhone/Android before Play screenshots.

Then M5 production HTTPS → M6 TWA + Asset Links → M7 Play Console.

Do not regress solid-draft security or session grading trust while touching templates/JS.

Do not build a parallel React Native / Flutter app unless product explicitly abandons the TWA path.

Primary files (M0–M4): templates/base.html, templates/partials/free_response_inline.html, static/js/site.js, static/js/nav-menu.js, static/js/pwa.js, static/js/lesson-assist.js, static/manifest.webmanifest, static/js/sw.js.

Primary concerns (M5–M7): docs/DEPLOY.md, production env, /.well-known/assetlinks.json route/static file, external Android/TWA project + Play Console (outside core Python tree unless vendored later).